“Digital Sheba” Progress Report

Project Name: 			Digital Sheba

Project Type: 				Development

Platform:				Web + Mobile Application

Team Name:				Young DevOps

Developer’s:				i) Md Shahed Talukder

ii) Johirul Islam Joy

iii)Md Jony Miah

iv)Most Sultana Akter Surovi

Email:					shahedtalukder51@gmail.com

Date/Time:				Started September 27, 2020

Target Date:				December 15, 2020

Progress of work percentage:		20%

Reporting Period Dates covered by report(Oct 27, 2020)

Section One: Summary

We are already in the process of the home page development of our project including some work of the project such as work plan, project design planning(UI/UX) and requirement analysis.

Section Two: Activities and Progress

We already have done many steps for our System. Like, - Requirement Analysis: Completed - Software Requirement Analysis: Completed - System Analysis and Design: Completed - UI/UX Design: Complete - Home Page Development: Work in Progress - Project Repository Creation: Completed

Section Three: Remaining Work Item

- Home Page - About Page - Contact Page - Dashboard Development - Authentication Module Development - Feedback Page - Doctor Page - Nurse Page - Assistant Page

Section Four: Experienced Challenges

We are very new to make project like this. So this was quite challenging for us. We have faced some problems regarding introduced with new technologies for front-end and also for back-end. We also faced some problems like Requirement Analysis, Diagram Making, UI/UX design etc.)

Section Five: How were the challenges handled?

We encountered many problems while doing our project . Then everyone in our group members research a lot and found a solution to the problem

Section Six: Outputs and Deliverables

Already our Requirement analysis, System Analysis & Design work has been completed. And these are now fully prepared for submission

Section Seven: Outcome and Lessons Learned

We hope we get a lot of benefits from this project and there are a number of things we have learned such as, - Requirement analyzing: it defines all requirements for project. - Project mapping: it define full working process for the project - UI/UX design: it gives an idea about the complete design of a project based on which the project progress is taken forward.

Section Eight: Message

This was a new experience for us and we have learned a lot of things from it.

Raw Requirement

- This will be a web based application for Admin’s, Doctor’s and Doctor’s Assistant.

- This will be a mobile based application for Nurse and Patients.

- A registration form will be there only for patient who will provide their information and other user’s like Doctor, Assistant and Nurse’s account will be created by Admin and Admin account will be created by the developer directly and everyone will be able to logged into it after providing their username and password.

For Registration patient will provide:

  - Username

  - Full Name

  - Age

  - Address

  - Email

  - Password

- In the system patient will be able to get these facilities

  - Get notified about medicine

  - Get present report

  - Get billing information

- Patient will be able to give feedback about the services they get.Patient will be able to send problem report if they face any.

Categories of Problem:

  - Getting Seat

  - Medicine Not Found

  - Nurses not properly serving

  - Other

- In the system doctor will be able to do this stuffs.

  - Give Prescription

  - Review Patient Health

  - Assign Nurse

- Updating report of a patient is also a feature here to give patient recent condition directly for doctor. In the system nurse will be able to do this stuffs.

  - Get patient information

  - Allocate Assigned Medicine

  - Monitor Patient Health

  - Give medicine to patient

  - Generate Patient Report

- In the system assistant of a doctor will get this stuffs to do here:

  - Update Medicine Info

  - Maintain Patient Info

  - Update Assigned Nurse

  - Generate Bill

  - Update Bill

- Doctor’s and Admin’s will be able to see patient’s feedback to commemorate and deal with their problem.

- Admin will have the full power of controlling the whole system. He will be able to any kind actions if needed for system and here is these stuffs that he can do:

  - Authorize patient’s account

  - Update patient information

  - Delete Patient information

  - CRUD For Doctor

  - CRUD For Nurse

  - CRUD For Assistant

- Setting bill to patient profile is a feature for admin.

- Admin will provide full technical support to all of those users that  have accounts on the system

Software Requirement Specifications:

| SRS-ID | SRS-Name | SRS-Description | SRS-Type | Priority |
| --- | --- | --- | --- | --- |
| FR-001 | Web Based Application | This will be a web based application for Admin’s, Doctor’s and Doctor’s Assistant. | Functional | High |
| FR-002 | Mobile Based Application | This will be a mobile based application for Nurse and Patients. | Functional | High |
| FR-003 | Single Page Application | The whole system will be a single page application | Functional | High |
| FR-004 | Registration/Login | A registration form will be there only for patient who will provide their information and other user’s like Doctor, Assistant and Nurse’s account will be created by Admin and Admin account will be created by the developer directly and everyone will be able to logged into it after providing their username and password. For Registration patient will provide: - Username - Full Name - Age - Address - Email - Password | Functional | High |
| FR-005 | Services For Patient | In the system patient will be able to get these facilities - Get Notified About Medicine - Get Present Report - Get Billing Information | Functional | High |
| FR-006 | Feedback | Patient will be able to give feedback about the services they get. | Non-Functional | High |
| FR-007 | Problem Report | Patient will be able to send problem report if they face any. Categories of Problem: - Getting Seat - Medicine Not Found - Nurses not properly serving - Other | Non-Functional | Medium |
| FR-008 | Services for Doctor | In the system doctor will be able to do this stuffs. - Give Prescription - Review Patient Health - Assign Nurse | Functional | High |
| FR-009 | Change Nurse | Doctor will be able to change assigned nurse if needed according to patients feedback and reported problem | Non-Functional | High |
| FR-010 | Update Report | Updating report of a patient is also a feature here to give patient recent condition directly for doctor | Non-Functional | High |
| FR-011 | Services For Nurse | In the system nurse will be able to do this stuffs. - Get patient information - Allocate Assigned Medicine - Monitor Patient Health - Give medicine to patient - Generate Patient Report | Functional | High |
| FR-012 | Services For Doctor’s Assistant | In the system assistant of a doctor will get this stuffs to do here: - Update Medicine Info - Maintain Patient Info - Update Assigned Nurse - Generate Bill - Update Bill | Functional | High |
| FR-013 | Getting Feedback | Doctor’s and Admin’s will be able to see patient’s feedback to commemorate and deal with their problem. | Non-Functional | Medium |
| FR-014 | Admin Services | Admin will have the full power of controlling the whole system. He will be able to any kind actions if needed for system and here is these stuffs that he can do: - Authorize patient’s account - Update patient information - Delete Patient information - CRUD For Doctor - CRUD For Nurse - CRUD For Assistant | Functional | High |
| FR-015 | Set Bill To Patient | Setting bill to patient profile is a feature for admin. | Non-Functional | High |
| FR-016 | Technical Support | Admin will provide full technical support to all of those users that have accounts on the system | Functional | High |

Software Requirements:

- Windows 7 or Higher

- Any Kind of Browser without Internet Explorer

Hardware Requirement:

- Processor: Core 2 Duo

- Hard Disk: 2GB

- Memory: 1GB

Technology Stack:

This system will follow Full-Stack

- Language: Python

- Front-end Framework: React.js and React Native(For mobile Application)

- Back-end Framework: Django Rest Framework

- Database: MySQL

- Hosting: Name cheap(Shared Hosting)

- Tools: Github, Trello, Visual Studio Code, Gitbash, Lucide Chart

Use Case Diagram

User Diagram for Patient

Use Case Diagram for Doctor

Use case diagram for nurse

Use case diagram for assistant

Use Case diagram for admin

USE CASE DESCRIPTION

Use Case [1]: Register

Description

Patients must register first to access the online services of the system via website.

Trigger

Someone enters the website and clicks register button

Actors

Patient

Precondition

Patient should open mobile application with active internet connection and should not have an existing account

Post Condition

Patients accessing online can use all services that has been made for them after registration

Success Scenario

A patient without an existing account accesses the website and registers himself/herself filling the registration form appropriately.

Use Case [2]: Login

Description

Patients must be registered before logged into it and other user accounts must be created via admin

Trigger

Someone enters the website and clicks login button

Actors

Patient, Doctor, Doctor’s Assistant, Nurse, Admin

Precondition

Only patient will be accessible through mobile application and other users have to be connected through web and active internet connection will be required for it.

Post Condition

After successful login, all users can use all online services of the system which have been provided for them.

Success Scenario

Every user with an existing account accesses the website and logins with accurate credentials

Use Case [3]: Get Notified About Medicine

Description

Patients will be get notified every time when it’s time to take medicine also a nurse will be there to check them first before taking the medicine.

Trigger

Someone will check the notification

Actors

Patient

Preconditions

- Patient must have an existing account. - Patient or his family will visit that mobile application to check the notification with active internet connection.

Post Conditions

Patient can check notification about which medicine have been assigned for that time.

Success Scenario

Someone accesses the system and get notification

Use Case [4]: Give Feedback

Description

Patients will be able to give feedback about nurse or assistant which has assigned for him/her if he/she feel that the services are not enough or not properly doing.

Trigger

Someone will start typing the feedback and click submit button.

Actors

Patient

Preconditions

- Patient must have an existing account. - Patient or his family will visit from mobile application and login into it to give feedback

Post Conditions

Patient will give feedback to doctor

Success Scenario

Someone accesses the system and write on feedback section and submit it.

Use Case [5]: Send Problem Info

Description

Patient will be able to send his problem if he/she face any and that will be another section from feedback.

Trigger

Someone will start typing the problem and click submit button.

Actors

Patient

Preconditions

- Patient must have an existing account. - Patient or his family will visit from mobile application and login into it to send problem

Post Conditions

Patient will send information about his problem

Success Scenario

Someone accesses the system and write on problem information section and submit it successfully.

Use Case [6]: Get Patient Present Report

Description

Patient will be able to see his present condition.

Trigger

Someone will visit and click report button

Actors

Patient

Preconditions

- Patient must have an existing account. - Patient or his family will visit from mobile application and login into it to see the report

Post Conditions

No post condition is applicable for it.

Success Scenario

Someone accesses the system and see the recent condition of patient.

Use Case [7]: Get Billing Info

Description

Patient will be able to check total billing information after he released from the hospital.

Trigger

Someone will click to Payment Button

Actors

Patient

Preconditions

- Patient must have an existing account. - Patient or his family will visit from mobile application and login into it to check the bill

Post Conditions

Patient will check total bill after release

Success Scenario

Someone accesses the system and check total billing information successfully.

Use Case [8]: Give Prescription

Description

Doctor will give prescription

Trigger

Someone will start typing and fill the fields and click submit button.

Actors

Doctor

Preconditions

- Doctor must have an existing account. - Doctor will visit the webpage provided for him.

Post Conditions

Doctor will give medicine information

Success Scenario

Someone accesses the system and give medicine information successfully

Use Case [9]: Change Prescription

Description

Doctor will be able to change his prescription also if needed

Trigger

Someone will start typing and fill the fields and click submit button

Actors

Doctor

Preconditions

- Doctor must have an existing account. - Doctor will visit the webpage provided for him.

Post Conditions

Doctor will give medicine information

Success Scenario

Someone accesses the system and change medicine information successfully

Use Case [10]: Assign Nurse

Description

Doctor will be able to assign nurse for each patient

Trigger

Someone will start choosing and click submit button

Actors

Doctor

Preconditions

- Doctor must have an existing account. - Doctor will visit the webpage provided for him.

Post Conditions

Doctor will watch nurse list and choose one for each patient

Success Scenario

Someone accesses the system and choose nurses for the patient and assign them successfully

Use Case [11]: Change Nurse

Description

Doctor will be able to change nurse according to a patients feedback if needed

Trigger

Someone will start choosing and click submit button

Actors

Doctor

Preconditions

- Doctor must have an existing account. - Doctor will visit the webpage provided for him.

Post Conditions

Doctor will watch nurse list and choose one for each patient

Success Scenario

Someone accesses the system and choose nurses for the patient and assign them successfully

Use Case [12]: Generate Report

Description

Doctor will be able to generate report after watching recent condition of a patient

Trigger

Someone will start typing and filling the fields and click submit.

Actors

Doctor

Preconditions

- Doctor must have an existing account. - Doctor will visit the webpage provided for him.

Post Conditions

Doctor will complete typing all of those fields and submit it

Success Scenario

Someone accesses the system with active internet connection and fill all of those fields and submit it from the webpage which has been provided for him.

Use Case [13]: Get Patients Feedback

Description

Doctor and Admin will be able to get patients feedback about the service they are getting them.

Trigger

Someone will open page and see the list

Actors

Doctor, Admin

Preconditions

- Doctor and Admin must have an existing account. - Doctor and Admin will visit the webpage provided for him.

Post Conditions

No post condition is required for this

Success Scenario

Someone accesses the system and start watching those reports

Use Case [14]: Get Patient present report

Description

Nurses will be able to see patients present report which has been provided from doctor

Trigger

Someone will visit and watch the report

Actors

Patient, Nurse

Precondition

- Nurse must have an existing account - Nurse will visit the webpage with active internet connection

Post Condition

No post condition is required for this action

Success Scenario

Someone access the provided system and start watching the reports

Use Case [15]: Get patient info

Description

Nurses will be able to see patient’s information which has been provided by patients.

Trigger

Someone will visit and watch patient info

Actors

Nurse

Precondition

- Nurse must have an existing account - Nurse will visit the webpage with active internet connection

Post Condition

No post condition is required for this action

Success Scenario

Someone access the provided system and start watching patient’s information

Use Case [16]: Allocate Assigned medicine

Description

Nurses will be able to allocate which medicine has been provided for his/her patient for which he/she is assigned for

Trigger

Someone will visit and watch medicine names

Actors

Nurse

Preconditions

- Nurse must have an existing account - Nurse will visit the webpage with active internet connection

Post Conditions

No post condition is required for this action

Success Scenario

Someone access the provided system and start checking medicine names.

Use Case [17]: Monitor Patient Health

Description

Nurses will monitor patient heath. This action will be done directly. So here the apps will do nothing.

Trigger

No action trigger required for this field.

Actors

Nurse

Preconditions

No precondition required for this.

Post Conditions

No post condition required for this.

Success Scenario

Someone will check current condition of a patient by directly going to them.

Use Case [18]: Update Medicine Info

Description

Assistant will update medicine info after gathering it from doctor

Trigger

Someone will visit and start typing and click submit button

Actors

Doctor’s Assistant

Preconditions

- Doctor’s assistant must have an existing account. - Assistant will visit webpage and login into it.

Post Conditions

Assistant will update medicine info

Success Scenario

Someone will visit the webpage and start updating medicine info

Use Case [19]: Maintain patient info

Description

Assistant will be able to see and maintain patient information when needed

Trigger

Someone will visit and start checking

Actors

Doctor’s Assistant

Preconditions

- Doctor’s assistant must have an existing account. - Assistant will visit webpage and login into it.

Post Conditions

Assistant will check each and every details of a patient

Success Scenario

Someone will check patient information and give response to doctor

Use Case [20]: Update Assigned Nurse

Description

Assistant will be able to update assigned nurse after getting the information from doctor.

Trigger

Someone will visit and start typing new information and click submit button

Actors

Doctor’s Assistant

Preconditions

- Doctor’s assistant must have an existing account. - Assistant will visit webpage and login into it.

Post Conditions

Assistant will update newly assigned nurse for the patient

Success Scenario

Someone will visit the website and update patient information

Use Case [21]: Generate / Update Bill

Description

Assistant will be generate or update billing information according to service that patients get every day.

Trigger

Someone will visit and start typing new information and click submit button

Actors

Doctor’s Assistant

Preconditions

- Doctor’s assistant must have an existing account. - Assistant will visit webpage and login into it.

Post Conditions

Assistant will generate and update billing information

Success Scenario

Someone will visit the website and generate or update billing information everyday into the website

Use Case [22]: Authorize Patient Account

Description

Admin will authorize patient information after their registration to the site.

Trigger

Someone will check patient information and click submit button

Actors

Admin

Preconditions

- Admin must have an existing account. - Admin will visit webpage and login into it.

Post Conditions

Admin will check patient information and authorize them.

Success Scenario

Someone will visit the website and check patient information each and every details and authorize them.

Use Case [23]: Update patient information

Description

Admin will be able to update patient information if needed.

Trigger

Someone will visit and start typing new information and click submit button

Actors

Admin

Preconditions

- Admin must have an existing account. - Admin will visit webpage and login into it.

Post Conditions

Admin will check and update patient information

Success Scenario

Someone will visit and update patient information on demand.

Use Case [24]: Delete Patient Information

Description

Admin will be able to delete patient information when they will be released from the hospital

Trigger

Someone will visit the website and click delete button

Actors

Admin

Preconditions

- Admin must have an existing account. - Admin will visit webpage and login into it.

Post Conditions

Admin will delete patient information

Success Scenario

Someone will visit the website and delete patient information. Though deleting information is not a good practice for a system. They basically store them into another portion named (Trash)

Use Case [25]: Set Bill To Patient

Description

Admin will be able to update billing information which will be generated from doctor’s assistant to patient profile.

Trigger

Someone will visit and start typing new information and click submit button

Actors

Admin

Preconditions

- Admin must have an existing account. - Admin will visit webpage and login into it.

Post Conditions

Admin will update billing information to patient profile

Success Scenario

Someone will visit the website and update billing information to patient profile every day.

Use Case [26]: Add/ Update/ Delete Doctor

Description

Admin will be able to manage each and every information of a doctor. Here he will be able to add a new doctor, update that doctor’s information or delete that doctor’s information if needed.

Trigger

Someone will visit and start typing and click submit button or delete button when it needed.

Actors

Admin

Preconditions

- Admin must have an existing account. - Admin will visit webpage and login into it.

Post Conditions

Admin will manage doctor’s information.

Success Scenario

Someone will visit the website and do those crud operation when it’s needed to do.

Use Case [27]: Add/ Update/ Delete Nurse

Description

Admin will be able to manage each and every information of a Nurse. Here he will be able to add a new Nurse, update that Nurse’s information or delete that Nurse’s information if needed.

Trigger

Someone will visit and start typing and click submit button or delete button when it needed.

Actors

Admin

Preconditions

- Admin must have an existing account. - Admin will visit webpage and login into it.

Post Conditions

Admin will manage nurse’s information.

Success Scenario

Someone will visit the website and do those crud operation when it’s needed to do.

Use Case [28]: Add/ Update/ Delete Doctor’s Assistant

Description

Admin will be able to manage each and every information of a assistant. Here he will be able to add a new Assistant, update that assistant’s information or delete that assistant’s information if needed.

Trigger

Someone will visit and start typing and click submit button or delete button when it needed.

Actors

Admin

Preconditions

- Admin must have an existing account. - Admin will visit webpage and login into it.

Post Conditions

Admin will manage assistant’s information.

Success Scenario

Someone will visit the website and do those crud operation when it’s needed to do.

Use Case [29]: Database Maintenance

Description

Admin will be able to see and maintain database information everyday.

Trigger

Someone will visit database and check for vulnerability if needed.

Actors

Admin

Preconditions

- Admin must have an existing account. - Admin will visit webpage and login into it.

Post Conditions

Admin will manage database.

Success Scenario

Someone will visit into database section and check for security breach.

Use Case [30]: Technical Support

Description

Admin will be able to give any kind of technical support to any kind of users.

Trigger

Someone will visit and start typing.

Actors

Admin

Preconditions

- Admin must have an existing account. - Admin will visit webpage and login into it.

Post Conditions

Admin will give technical support.

Success Scenario

Someone will visit the site and watch support tickets.

Activity Diagram

Entity Relationship Diagram(ER)

Sequence Diagram

Sequence Diagram for Patient

Sequence Diagram for Doctor

Sequence Diagram for Nurse

Sequence diagram for assistant

Data Flow Diagram Level 0

Data Flow diagram Level 1